Biodata App

Engineering Plan & Architecture

Team: 4+ developers | Timeline: 3-6 months | Tech Stack: React + Node.js

# 1. Executive Summary

This document outlines the engineering approach for building a matrimonial biodata platform. The MVP focuses on three core user journeys:

User authentication & biodata creation

Sharing & privacy controls

Mobile-first responsive design

The app will be built as a modern web application with a React frontend and Node.js/Express backend, supported by PostgreSQL for persistent storage and Redis for session management.

# 2. System Architecture

## 2.1 Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | React 18+, TypeScript, Redux, Tailwind CSS, Vite |
| Backend | Node.js 18+, Express.js, TypeScript |
| Database | PostgreSQL 14+, Redis (sessions/cache) |
| Storage | AWS S3 (photo storage), CDN for assets |
| DevOps | Docker, GitHub Actions, AWS EC2/RDS |

## 2.2 High-Level Architecture

Client Layer (React SPA) → API Gateway/Express Server → PostgreSQL + Redis → AWS S3

### Key Design Decisions:

Monolithic backend for MVP, microservices later

JWT-based authentication with httpOnly cookies

REST API with potential for GraphQL

Mobile-first responsive design

# 3. Database Schema (PostgreSQL)

## 3.1 Core Tables

### users

id (UUID) | email | phone | password_hash | first_name | last_name | created_at | updated_at

### biodatas

id (UUID) | user_id | caste | religion | height | education | profession | income | location

### photos

id (UUID) | biodata_id | s3_url | is_profile_pic | created_at

### shares

id (UUID) | biodata_id | shared_with_email | permissions (JSON) | expires_at

# 4. API Endpoints (REST)

## 4.1 Authentication

POST /api/auth/register

POST /api/auth/login

POST /api/auth/logout

## 4.2 Biodata

POST /api/biodata | GET /api/biodata/:id | PUT /api/biodata/:id

POST /api/biodata/:id/photos

## 4.3 Sharing

POST /api/shares | GET /api/shares/:id | DELETE /api/shares/:id

GET /api/public/:shareToken

# 5. Development Phases & Timeline

Phase 1 (Weeks 1-3): Setup & Auth

Project setup, auth endpoints, Docker setup

Phase 2 (Weeks 4-8): Biodata Creation

Forms, photo upload, mobile-responsive design

Phase 3 (Weeks 9-12): Sharing & Privacy

Share endpoints, privacy controls, public viewer

Phase 4 (Weeks 13-18): Testing & Deploy

Unit/integration tests, security audit, AWS deployment

# 6. Team Structure (4-5 people)

Tech Lead / Full Stack (1): Architecture, code reviews, critical items

Frontend Engineer (1.5): React, UI/UX, responsive design

Backend Engineer (1.5): APIs, database, integrations

DevOps/QA (1): Docker, AWS, testing, performance

# 7. Local Development Setup (Docker)

Quick start:

git clone <repo>

docker-compose up

Frontend: http://localhost:5173

Backend: http://localhost:3000

PostgreSQL: localhost:5432

Redis: localhost:6379

# 8. Security & Privacy

HTTPS only in production

JWT in httpOnly cookies (prevents XSS)

CORS for frontend origin only

Rate limiting on auth endpoints

Input validation & sanitization

Password hashing with bcrypt (salt rounds: 12)

Role-based access control (RBAC)

Audit logging for sensitive operations

# 9. Immediate Action Items

Week 1: Finalize team assignments, set up GitHub repo

Week 1: Create user stories & acceptance criteria

Week 1: Set up Docker Compose & CI/CD (GitHub Actions)

Week 2: Begin Phase 1 development

Recurring: Weekly standups (Mon/Wed/Fri) - 15 mins

Questions? Reach out to the tech lead for clarifications.